UNIT-2

Chapter -6  Collaborating

TRUST

“If everyone is talented but nobody trusts each other, will the project succeed?”

Explain:

- Agile depends on trust

- XP practices fail without trust

- Trust is built by behavior, not rules

# 👥 TEAM STRATEGIES (Trust Inside the Team)

## Team Strategy #1: Customer–Programmer Empathy

“Customers are not trying to trouble programmers—and programmers are not lazy.”

### Explanation

- Customers worry about business value

- Programmers worry about technical quality

- Trust grows when both understand each other’s pressures

### Example

📌 College Project

- Customer: “Add one more feature before submission”

- Programmer: “That will break existing code”

👉 Empathy solution:

- Programmer explains risk

- Customer prioritizes feature

## Team Strategy #2: Programmer–Tester Empathy

“Are testers enemies of programmers?”

### Explanation

- Testers find problems

- Programmers prevent problems

- Same goal: quality software

### Example

📌 Tester reports 20 bugs
❌ Programmer: “Why are you blocking release?”
✅ Programmer: “Thanks for finding these early”

## Team Strategy #3: Eat Together

“Trust grows faster during lunch than in meetings.”

### Explanation

- Informal time reduces hierarchy

- Builds personal connections

### Example

📌 Team lunch → casual talk → easier collaboration later

## Team Strategy #4: Team Continuity

“What happens if your lab partner changes every week?”

### Explanation

- Stable teams learn faster

- Less re-learning, more trust

### Example

📌 Same project team for entire semester → better results

## Impressions (Team Level)

### Key Takeaway

- Trust is fragile

- Small actions create lasting impressions

- Behavior matters more than titles

# 🏢 ORGANIZATIONAL STRATEGIES (Trust Between Team & Management)

## Organizational Strategy #1: Show Some Hustle

“Nothing kills trust faster than slow response.”

### Explanation

- Fast action = respect for team

- Slow approvals = frustration

### Example

📌 Manager quickly approves tools → team feels supported

## Organizational Strategy #2: Deliver on Commitments

“Would you trust a teacher who keeps changing deadlines?”

### Explanation

- Trust = keeping promises

- Broken commitments destroy morale

### Example

📌 Promised cloud access → delivered on time

## Organizational Strategy #3: Manage Problems

“Problems don’t destroy trust—ignoring them does.”

### Explanation

- Acknowledge issues early

- Solve instead of blaming

### Example

📌 Sprint delay → management helps remove blockers

## Organizational Strategy #4: Respect Customer Goals

“Who should decide business priorities?”

### Explanation

- Customers define value

- Teams help achieve it

### Example

📌 Customer wants faster checkout → team focuses there

## Organizational Strategy #5: Promote the Team

“Credit builds confidence.”

### Explanation

- Recognizing team success increases motivation

- Avoid spotlighting individuals only

### Example

📌 Team demo praised in company meeting

## Organizational Strategy #6: Be Honest

“Honesty builds trust—even when the news is bad.”

### Explanation

- Transparency reduces fear

- Hidden problems grow worse

### Example

📌 Manager admits delay early → realistic replanning

# 📊 Summary Table

| Level | Strategy | Key Idea |
| --- | --- | --- |
| Team | Customer–Programmer Empathy | Shared understanding |
| Team | Programmer–Tester Empathy | Same goal: quality |
| Team | Eat Together | Informal trust |
| Team | Team Continuity | Stability |
| Org | Show Hustle | Fast support |
| Org | Deliver Commitments | Reliability |
| Org | Manage Problems | No blame |
| Org | Respect Goals | Business value |
| Org | Promote Team | Recognition |
| Org | Be Honest | Transparency |

# 1️⃣ Real Customer Involvement

An XP team I worked with included a chemist whose previous job involved the software thatthe team was working to replace. She was an invaluable resource, full of insight about what did and didn’t work with the old product.

“Who understands a problem better – the person who uses the software every day or the person who writes the code?”

### Explanation

Real Customer Involvement means:

- Actual users (or domain experts) work directly with the development team

- Not just documents, but daily conversations

In Agile:

- Customers clarify requirements

- Validate features early

- Help prioritize work

### Example

- A warehouse manager sits with the team

- Explains real inventory issues

- Reviews features every iteration

### Why Agile Needs It

- Reduces misunderstanding

- Avoids rework

- Ensures business value

📌 Agile belief: The best requirements come from real users.

# 2️⃣ Personal Development

In personal development , the development team is its own customer. They’re developing the software for their own use. As a result, there’s no need to involve external customers—the team is the real customer

# 3️⃣ In-House Custom Development

“What if the software is built only for YOUR company?”

### Explanation

Tunnel vision

In-House Custom Development:

- Software built inside the organization

- Tailored to specific business needs

- Team and users are often in the same company

### Example

- A bank builds its own loan processing system

- A university builds its own student ERP

- It may include writing software to streamline operations, automation for the company’s factories, or producing reports for accounting.

- Recruit your executive sponsor or one of his trusted lieutenants to be your product manager.

### Agile Advantage

- Easy access to real customers

- Faster feedback

- High trust and collaboration

To avoid tunnel vision, the product manager and other on-site customers should solicit feedback from their colleagues by demonstrating some of the builds created for the iteration demo and discussing their plans for the future.

# 4️⃣ Outsourced Custom Development

“What happens when the people building software don’t work for the company using it?”

### Explanation

Outsourced Custom Development:

- Software built by an external vendor

- Client provides requirements

- Communication happens through contracts and meetings

### Example

- A startup hires a software company to build an app

- Government project given to an IT services firm

### Agile Challenge

- Harder to involve real customers

- Trust must be built deliberately

- Requires strong collaboration practices

- Try to meet face-to-face at least once per month to discuss plans or  at least once per release.

📌 Agile still works—but needs extra effort

# 5️⃣ Vertical-Market Software

“Is hospital software useful for a school?”

### Explanation

Vertical-Market Software:

- Built for one specific industry

- Deep domain knowledge required

### Examples

- Hospital Management System

- Banking Core Software

- Airline Reservation Systems

### Because vertical-market software has multiple customers, each with customized needs, you have to be careful about giving real customers too much control over the direction of the product. You could end up making a product that, while fitting your on-site customer’s needs perfectly, alienates your remaining customers

# 6️⃣ Horizontal-Market Software

“Can the same software be used by many different industries?”

Horizontal-Market Software:

- Used across many industries

- Focuses on common needs

### Examples

- Email systems

- Accounting software

- Word processors

- Project management tools

### As with vertical-market software, it’s probably better to set limits on the control that real customers have over the direction of horizontal-market software. Horizontal-market software needs to appeal to a wide audience, and real customers aren’t likely to have that perspective. Again, an in-house product manager who creates a compelling vision based on all customers’ needs is a better choice.

Web-based software, with its invisible deployment, offers a powerful option for involving real customers. You can roll out minimalist features, mark them “beta,” and watch customer reactions. Another option, reportedly used by Amazon, is to deploy changes to a small percentage of visitors and observe how their usage patterns change.

# 7️⃣ Comparison Table

| Aspect | Vertical Market | Horizontal Market |
| --- | --- | --- |
| Focus | One industry | Many industries |
| Domain Knowledge | Deep | General |
| Examples | Hospital, Banking | Email, Accounting |
| Customer Type | Specialized | Diverse |
| Agile Challenge | Domain accuracy | Scalability |

Agile works best when:

- Real customers are involved

- Teams sit together

- People continuously improve

- Trust exists between business and developers

Whether:

- In-house or outsourced

- Vertical or horizontal software

👉 Collaboration is the key

# 1️⃣ Ubiquitous Language

“What happens if the customer and programmer use the same word but mean different things?”

### Explanation

Ubiquitous Language means:

- A shared vocabulary

- Used by developers, testers, product managers, and customers

- Used everywhere:
✔ conversations
✔ documents
✔ tests
✔ code

📌 Coined from Domain-Driven Design, adopted strongly in Agile.

### Example

Customer says:

“Order is shipped”

Programmer interprets:

- shipped = packed in warehouse

Customer means:

- shipped = handed over to courier

👉 Bug caused by language mismatch, not code error.

| Using Technical Language | Using Domain Language |
| --- | --- |
| Confuses customers | Empowers customers |
| Leads to fake agreement | Leads to real understanding |
| Causes wrong features | Builds correct features |
| Reduces trust | Builds trust |

Customers understand their problem, not our code.
If we translate everything into technical language, we lose the customer’s intelligence.”

# 2️⃣ The Domain Expertise Conundrum

Conundrum= a confusing and difficult problem or question

“Who understands the business better?
The customer or the programmer?”

Then ask:

“Who understands the software better?”

I’ve helped write software that controls factory robots, directs complex financial transactions, and analyzes data from scientific instruments. When I started on these projects, I knew nothing about those things.

### Explanation

Conundrum = a confusing and difficult question.

The Domain Expertise Conundrum:

- Customers understand the business, not software

- Developers understand software, not business

- Both need each other—but speak different languages

### Example

| Role | Strength | Weakness |
| --- | --- | --- |
| Customer | Business rules | Technical details |
| Programmer | Code & architecture | Business nuances |

👉 This gap causes:

- Wrong features

- Misinterpreted requirements

- Rework

# 3️⃣ Two Languages

Imagine for a moment that you’re driving to a job interview. You forgot your map, so you’re getting directions from a friend on your cell phone. You forgot your map, so you’re getting directions from a friend on your cell phone. The problem in this scenario is that you and your friend are speaking two different languages. You’re talking about what you see on the road and your friend is talking about what he sees on his map. You need to translate between the two, and that adds delay and error.

“Agile teams often live in a bilingual world.”

### Explanation

There are usually two languages:

#### 1. Business Language

- Used by customers

- Examples:
order, policy, discount, inventory

#### 2. Technical Language

- Used by developers

- Examples:
class, method, API, database table

### Problem

- Translation happens in meetings

- Translation errors sneak into code

- Documents become outdated

📌 Agile wants to eliminate translation

# 4️⃣ How to Speak the Same Language

“What if there was only ONE language?”

### Explanation

Agile solves this by:

- Creating a shared domain language

- Encouraging constant conversation

- Letting customers correct terminology early

### Techniques

- On-site customer

- Pair programming

- Customer tests written in business terms

- Frequent demos

### Example

Instead of:

- “Process inventory logic”

Use:

- “Allocate fast-moving items near dispatch area”

# 5️⃣ Ubiquitous Language in Code

Show a code snippet (conceptually, no syntax needed).

### Explanation

In Agile:

- Class names use business terms

- Method names reflect domain actions

- No technical jargon leaks into domain code

### Example

❌ Bad:

processData()

calculateX()

✅ Good:

allocateInventory()

calculateShippingCost()

call a database connection a “connection”

📌 Code becomes self-documenting

# 6️⃣ Refining the Ubiquitous Language

### How to Introduce

Ask:

“Does language stay perfect forever?”

### Explanation

Ubiquitous Language is:

- Not fixed

- Continuously refined

- Improved as understanding grows

### There are three guidelines about refining the Ubiquitous language:

First, ensure that the whole team—especially the domain experts—understands and agrees with the changes you’re proposing.

Second, check that the changes clarify your understanding of the business requirements. It may seem clearer to make a change, but the language must still reflect what the users need to accomplish with the software. Keep out programmer jargon

Third, update the design of the software with the change. The model and the ubiquitous language must always stay in sync. A change to the language implies a change to the model.

📌 Refactoring applies to language, not just code.

📌 Silence causes defects; questions prevent them

| Concept | Key Idea |
| --- | --- |
| Ubiquitous Language | One shared vocabulary |
| Domain Conundrum | Business vs technical gap |
| Two Languages | Customer vs developer speech |
| Speak Same Language | Continuous collaboration |
| Language in Code | Business terms in code |
| Refinement | Language evolves |
| Questions | Clarify understanding |

# Stand-Up Meetings

## 1️⃣ How to Introduce: Daily Stand-Up Meeting (Big Picture)

“How do you know what your teammates are doing without checking WhatsApp all day?”

### Lead-in

Explain:

- Agile teams need frequent coordination

- Long meetings slow teams down

- Solution: Daily Stand-Up Meeting

📌 A short, focused meeting held every day to synchronize the team.

## 2️⃣ How to Hold a Daily Stand-Up Meeting

A Daily Stand-Up:

- Happens every day

- Same time, same place

- Team stands (to keep it short)

- Usually 10–15 minutes

### Structure (Classic 3 Questions)

Each team member answers:

- What did I do yesterday?

- What will I do today?

- What is blocking me?

### Example:

Like:

- A daily attendance + progress update

- Not a status report to the teacher, but to classmates

## 3️⃣ Be Brief (Why Standing Matters)

Ask:

“Why do you think Agile teams stand instead of sitting?”

### Explanation

- Standing discourages long discussions

- Focus is on information sharing

- Problem solving happens after the meeting

### Key Rule

- If discussion > 30 seconds → take it offline

📌 Stand-up is not a problem-solving meeting.

## 4️⃣ Questions in Stand-Up

Say:

“Stand-ups are not speeches. They are conversations.”

### Explanation

Questions are allowed when they:

- Clarify progress

- Identify blockers

- Improve coordination

### Good Questions

- “Do you need help?”

- “Is this blocking anyone else?”

- “Should we pair on this?”

### Bad Questions

- Deep design discussions

- Technical debates

- Management grilling

## 5️⃣ Results of a Daily Stand-Up

Ask:

“If we talk every day, what changes?”

### Key Results

- Everyone knows:

  - Team progress

  - Current blockers

  - Today’s priorities

- Problems are detected early

- Less email, fewer meetings

📌 Stand-ups create transparency and trust

## 6️⃣ Real-World Example

### Example: Mini Project Team

Without stand-up:

- Duplicate work

- Late discovery of problems

With stand-up:

- One student says: “API not ready”

- Another says: “I can help today”

- Problem solved early

| Topic | Key Idea |
| --- | --- |
| Daily Stand-Up | Short daily coordination |
| Be Brief | 10–15 minutes only |
| Questions | Clarify, not debate |
| Results | Transparency & fast feedback |

“Stand-ups are not about reporting to the boss. They are about helping the team succeed.”

Participants are being too brief. What should we do?

If they rush to finish quickly, participants might devolve into no-content statements like “same as yesterday” or “nothing new.” If this happens a lot, gently remind participants to go into a bit more detail.

# 1️⃣ Coding Standards

### --

“If five people write code in five different styles, is it one system or five systems?”

### Explanation

Coding Standards are:

- Agreed rules for writing code

- Followed by the whole team

- Aim to make code:

  - Readable

  - Maintainable

  - Consistent

📌 In Agile, code belongs to the team, not individuals.

### Simple Example

Without standards:

if(x==1){doSomething();}

With standards:

if (x == 1) {

doSomething();

}

# 2️⃣ Beyond Formatting

“Coding standards are not just about spaces and braces.”

### Explanation

Beyond formatting, standards include:

- Naming conventions

- Method size

- Error handling

- Use of comments

- Test naming

- Design principles

### Example

❌ Poor naming:

int a;

✅ Clear naming:

int totalOrderCount;

📌 Readability matters more than cleverness.

We all agreed that clearly named variables and short methods were important. We agreed to use assertions to make our code fail fast, not to optimize without measurements, and never to pass null references between objects. We agreed on how we should and shouldn’t handle exceptions, what to do about debugging code, and when and where to log events. These standards helped us far more than a consistent formatting style would have because each one had a concrete benefit.

# 3️⃣ How to Create a Coding Standard

“Should one person decide how everyone writes code?”

Recommend applying two guidelines:

1. Create the minimal set of standards you can live with.

2. Focus on consistency and consensus over perfection.

starting points include:

• Development practices (start with the practices in Chapter 9 and Chapter 7)

• Tools, keybindings, and IDE

• File and directory layout

• Build conventions

• Error handling and assertions

• Approach to events and logging

• Design conventions (such as how to deal with null references)

### Explanation

In Agile:

- Team creates the standard together

- Based on:

  - Experience

  - Existing best practices

  - Project needs

### Common Approaches

- Start with a known standard (Java, Python, etc.)

- Add team-specific rules

- Keep it short and practical

📌 If it’s too long, no one follows it.

# 4️⃣ Dealing with Disagreement

“What if two developers strongly disagree on how code should look?”

### Explanation

Agile approach:

- Discuss briefly

- Choose one approach

- Move on

📌 Consistency is more important than being right.

### Example

- Tabs vs spaces

- Naming style
Decision:

- Pick one

- Apply everywhere

# 5️⃣ Adhering to the Standard

“A standard that is not followed is just a document.”

Pair programming helps developers catch mistakes and maintain self-discipline. It provides a way to discuss formatting and coding questions not addressed by the guidelines. It’s an also an excellent way to improve the standard; it’s much easier to suggest an improvement when you can talk it over with someone first.

### Explanation

Agile teams ensure adherence by:

- Pair programming

- Code reviews

- Automated tools

- Collective ownership

📌 No “my code” — only “our code”.

# 7️⃣ Results

“What happens when everyone follows the same standard?”

### Results

- Code is easy to read

- Fewer bugs

- Easier onboarding

- Faster collaboration

- Less friction in reviews

📌 The codebase feels like it was written by one person

# 8️⃣ Summary Table

| Topic | Key Idea |
| --- | --- |
| Coding Standards | Team-wide rules for code |
| Beyond Formatting | Naming, design, structure |
| Creating Standards | Team agreement |
| Disagreement | Choose consistency |
| Adhering | Discipline & tools |
| Questions | Improve quality |
| Results | Clean, maintainable code |

- Coding Standards: Agreed rules for writing consistent code.

- Beyond Formatting: Standards include naming, structure, and design.

- Dealing with Disagreement: Prioritize consistency over preference.

- Adhering: Enforced through pairing and reviews.

- Results: Improved readability and maintainability.

# 1️⃣ Iteration Demo

“If you finish a feature but never show it to the user, how do you know it’s correct?”

### https://www.youtube.com/watch?v=LGeDZmrWwsw

https://www.youtube.com/watch?v=ET3Q6zNK3Io&list=PL1CCC9816DB553DDC play list

### Explanation

An Iteration Demo is:

- A live demonstration of working software

- Conducted at the end of every iteration

- Shown to:

  - Customers

  - Stakeholders

  - Team members

📌 Agile belief: Working software is the primary measure of progress.

# 2️⃣ How to Conduct an Iteration Demo

“A demo is not a presentation—it’s a conversation.”

### Steps

- Run the actual working system

- Demonstrate completed stories only

- Use real data where possible

- Let customers ask questions

- Note feedback, don’t defend

📌 No slides, no mockups—only real software

# 3️⃣ Two Key Questions

“After watching the demo, what should the customer decide?”

### The Two Questions

- At the end of the demo, ask your executive sponsor two key questions:

- Is our work to date satisfactory?

- May we continue?

### Why These Matter

- Catch misunderstandings early

- Validate business value

- Guide future priorities

📌 Agile feedback loop in action

# 4️⃣ Weekly Deployment Is Essential

“Can you demo something that isn’t deployable?”

### Explanation

For a real demo:

- Software must be:

  - Integrated

  - Tested

  - Deployable

Weekly deployment ensures:

- No hidden integration issues

- Always demo-ready

- High confidence releases

📌 Demo drives discipline

# 5️⃣ Questions During the Demo

“Questions are more important than applause.”

### Types of Questions

- “What happens if I do this?”

- “Can this be simpler?”

- “Why does it work this way?”

### Rule

- Capture questions

- Use them to refine future stories

- Avoid arguing during demo

# 6️⃣ Results of an Iteration Demo

“What changes when we demo every week?”

### Results

- Clear progress visibility

- Early detection of wrong features

- Increased stakeholder trust

- Better prioritization

- Higher team morale

📌 No surprises at the end

# 7️⃣ Contraindications (When Demos Fail)

“When does a demo become useless?”

### Contraindications

- Demoing incomplete features

- Using slides instead of software

- Over-rehearsed, scripted demos

- No customer present

- Demo treated as approval meeting

📌 A bad demo hides reality

# 8️⃣ Real-World Example

### Example: College Project

Iteration demo every week:

- Week 1: Login works

- Week 2: Course registration

- Week 3: Fee payment

Customer (faculty):

- Corrects logic early

- Suggests improvements

- Avoids end-semester shock

# 9️⃣ Summary Table

| Topic | Key Idea |
| --- | --- |
| Iteration Demo | Show working software |
| Conducting Demo | Live system, real data |
| Two Questions | Validation & direction |
| Weekly Deployment | Demo-ready software |
| Questions | Improve understanding |
| Results | Trust & alignment |
| Contraindications | Avoid fake demos |

- Iteration Demo: A live demonstration of working software at the end of an iteration.

- Two Key Questions: Is this what you want? Should we continue this way?

- Weekly Deployment: Ensures software is always demo-ready.

- Contraindications: Practices that reduce demo effectiveness.

### College Project

Bad reporting:

- Weekly email: “70% done”

- No proof

Good reporting:

- Task board

- Demo every week

- Clear remaining work

📌 Reality > promises

# REPORTING

XP reduces unnecessary reporting, but it does NOT eliminate reporting.
Reporting exists to build trust—not control.

“If everyone sits together and progress is visible, why do we need reports at all?”

### Example (College Project)

- Your project team sits together → every

- Your HOD or external guide does not

- They need confidence, not daily deta

## Core Statement

“We inspire trust in the team’s decisions.”

- Reports are not for micromanagement

- Reports are signals of reliability

- Trust is the real output of reporting

## Context (Whole Team vs Outside World)

Explain in two circles:

### 🔵 Inside the Team

- Everybody sits together

- Informative workspace

- Task boards, demos, conversations

- NO reports needed internally

### 🔴 Outside the Team

- Upper management

- Sponsors

- Stakeholders

- Investors

👉 They cannot sit with you all day
👉 They still need confidence

📌 Key Transition Line

“Reports are not for the team. Reports are for people who are not in the room.”

## Two Categories of Reports

### Progress Reports

Purpose:

Help stakeholders trust that the team is on track.

Examples:

- Weekly demo

- Release plan

- Burn-up chart

Important clarification:

Progress reports are not for correcting the team.
They are for building confidence.

### Management Reports

Purpose:

Help management understand trends and make strategic decisions.

Examples:

- Productivity trends

- Defect trends

- Throughput over time

👉 These reports are:

- High-level

- Trend-based

- Not day-to-day status

# Why Stakeholders & Management Need Reports

- Stakeholders and management:

  - Invest money

  - Make strategic decisions

  - Are not physically present

Reports help them trust the team’s decisions, not micromanage them.

“Good reports reduce interference because they increase trust.”

## Rule of Reporting

“Only produce reports that are strictly necessary.”

- Reports consume time

- Time spent reporting = time not developing

- Agile prefers just enough reporting

📌 “If a report doesn’t increase trust or enable decisions, don’t create it.”

## “Reports”

XP teams are special because:

They generate reports automatically as a side effect of working.

These include:

- Vision statement

- Weekly demo

- Release & iteration boards

- Burn-up chart

Explain:

- No extra effort

- Already exists

- High trust value

👉 This is why XP reporting is efficient.

### 1️) Vision Statement

Explain like this:

- Written by on-site customers

- Answers:

  - What are we building?

  - Why are we building it?

  - How do we know we are successful?

📌 Example:

“We are building a warehouse system to reduce picking time by 30%.”

Why it builds trust:

- Stakeholders see purpose, not just features

### 2️) Weekly Iteration Demo

Key message to students:

“Nothing builds trust like working software.”

Example:

- Every week, the team shows real features

- Stakeholders may not attend every demo

- But knowing demos happen weekly increases confidence

📌 Demo > documents

### 3️) Release & Iteration Plans

Explain:

- Visible planning boards show:

  - What’s done

  - What’s left

- Stakeholders can inspect anytime

For remote stakeholders:

- Photos

- Webcam

- Online boards

📌 Transparency = trust

### 4️) Burn-Up Chart

Explain simply:

- Shows:

  - Total scope

  - Completed work

  - Predicted completion

Why burn-up (not burn-down):

- Scope changes are visible

- Honest picture of progress

Email

“This week we completed login and search.
We removed export because performance issues took longer than expected.”

## “Reports to Consider”

“Some stakeholders want more reassurance. That’s okay.”

Examples:

- Roadmap

- Weekly status email

But stress:

- Do not provide by default

- Ask stakeholders what they need

- Adjust reporting level

📌 Key idea:

Reporting should be negotiated, not imposed.

## Management reports to consider:

Software productivity is hard to measure.

Avoid:

- Lines of code

- Function points

- Velocity comparisons

Instead, measure:

- Business value

- ROI

- Cost savings

- Impact

Example

- Software saves company ₹10 lakh per year

- Team cost = ₹4 lakh

👉 Productivity = ₹6 lakh value

Instead of trying to measure features, measure the team’s impact on the business. Create an objective measure of value, such as return on investment. You can base it on revenue, cost savings, or some other valuable result.

## Throughput (Speed to Value)

### ❌ Don’t ask

- “How many features per week?”

### ✅ Ask

“How long does it take from idea → production?”

Example

- Idea approved on Jan 1

- Feature live on Jan 15

👉 Throughput = 14 days

-------------------------------------------------------------------------------------------------------

## Defects (Balance Speed with Quality)

### Why needed

- Anyone can code fast if quality doesn’t matter

Example

- Team releases quickly

- Bug count rises sharply

👉 Bad sign

XP rule:

- Count defects after story is done-done

- Avoid blaming individuals

“In Agile, success means business value, not code volume.”

## Time usage reports

## Explain the Four Useful Management Metrics

| Metric | What it Shows | Why It Matters |
| --- | --- | --- |
| Productivity | Business value delivered | Organizational success |
| Throughput | Speed from idea to production | Agility |
| Defects | Quality balance | Sustainability |
| Time usage | Where effort goes | Trust building (temporary) |

Stress:

- These are trends, not weapons

- Used sparingly

- Stopped once trust develops

## “Reports to Avoid”

### ❌ Lines of Code / Function Points

Why bad:

- Encourages bad design

- More code = more bugs

- Punishes clean architecture

📌 Better design → fewer lines

### ❌ Number of Stories

Explain:

- Stories are split and merged

- Story count ≠ productivity

### ❌ Velocity as Productivity

Explain clearly:

- Velocity depends on estimation style

- Can be gamed

- Never compare between teams

📌 Velocity is for planning, not judging

### ❌ Code Quality Metrics

We need to avoid because

- Metrics need expert interpretation

- Useful for developers

- Dangerous for management reporting

These are bad:

❌ Lines of code
❌ Number of stories
❌ Velocity comparisons
❌ Code quality metrics

Reason:

- Encourage wrong behavior

- Destroy design quality

- Create fear

📌 One-liner:

“Bad metrics create bad software.”

Reports are for status.
Help is asked directly—not hidden in reports.

“Never expect stakeholders to read reports carefully.
If you need help, ask.”

## SUMMARY

- XP reduces reporting, not eliminates it

- Reports exist to build trust

- Progress reports → stakeholders

- Management reports → trends

- Only report what is necessary

- Measure value, not code

“Agile teams don’t prove they’re busy. They prove they’re trustworthy.”